# Project Proposal

## Production Label Printing System (PLP) with QR Code — Phase 1

Poly Packaging Services | May 2026 | Version 1.0

## 1. Project Overview

A cloud-hosted, mobile-accessible web application is required to manage and print production LOT labels with QR codes across five production sections: Mixing, Extruder, Printing, Gusset, and Cutting. Manual label generation will be eliminated, traceability will be improved, and management dashboards and reports will be provided.

Key Objectives - Auto LOT number generation with QR code labels (JobProfile embedded) - Full traceability across all production sections - Role-based access with audit trail and email alerts

## 2. Phase 1 Scope

| Category | Deliverables |
| --- | --- |
| User & Access | User Management, Feature-based RBAC, Audit Trail Logs, Auto Email Alerts |
| Dashboards | Directors Dashboard, Managers Dashboard |
| Masters (7) | Job Profile, Customer, Machine/Section, Supervisor & Operator, Work Shift, Material Type, Product Sizes Grouping |
| Label Printing (5) | Mixing, Extruder, Printing, Gusset, Cutting — each with Double Sticker (Paper Core + Film), QR Code, Transfer Note |
| Reports | 5 Basic Reports with Export to Excel |

## 3. Proposed Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React (PWA) | Mobile-accessible, installable on factory floor devices |
| Backend | Node.js | REST API |
| Database | PostgreSQL | Cloud-hosted, no licensing cost |
| Hosting | Contabo VPS | ~USD 20/mo — sufficient for 5 concurrent users |
| Security / WAF | Cloudflare (Free) | DDoS protection, HTTPS, DNS management, Reverse Proxy |

## 4. Estimation & Investment

| Item | Without AI Assist |
| --- | --- |
| Development Timeline | ~50 days |
| Dev Cost (mid-level) | ~LKR 440,000 |
| Cloud Infrastructure | ~USD 20/mo |

## 5. Next Steps

| # | Action |
| --- | --- |
| 1 | Clarify Transfer Note fields, Dashboard KPIs, Email alert triggers |
| 2 | Confirm printer model for label printing integration |

Confidential — For Internal Review Only